# StockEasy — Software Validation Protocol (v1)

| Field | Value |
| --- | --- |
| System | StockEasy — Simple Inventory for Sierra Leone SMEs |
| Document type | Software validation protocol |
| Version | 1.0 |
| Related documents | validation-checklist.md, sop-v1.md, training-guide-v1.md |

## 1. Purpose

This protocol defines how StockEasy is validated before go-live and after significant changes. It ensures the system meets business requirements for sales, inventory, receipts, offline use, and end-of-day controls in a real shop environment.

The detailed test cases live in the Validation checklist. This protocol governs planning, execution, evidence, and approval.

## 2. Scope

### In scope

- Web application (PWA) on mobile and desktop browsers

- Production deployment (e.g. Vercel) and local development smoke checks

- Functional flows: products, sell, returns, credit book, receipts, labels, day close

- Offline queue, sync, and conflict handling

- 58mm thermal receipt and label printing (browser print path)

### Out of scope (unless explicitly added to a release)

- Roarbyte / OTP provider uptime (monitored separately)

- Third-party printer drivers and paper hardware beyond browser print dialog

- Penetration testing and formal security certification

- Load testing at national scale

## 3. Roles and responsibilities

| Role | Responsibility |
| --- | --- |
| Product owner / shop owner | Defines acceptance criteria; approves go-live |
| Validator / tester | Executes checklist; records results and defects |
| Developer / maintainer | Fixes defects; provides build version and release notes |
| Cashier (UAT) | Performs training-guide scenarios on real devices |

## 4. Validation levels

| Level | When | Environment | Minimum evidence |
| --- | --- | --- | --- |
| L1 — Developer smoke | Every merge or pre-deploy | Localhost (npm run dev) | Build passes; critical paths manual smoke |
| L2 — Staging / production build | Before each production deploy | Production URL + clean browser profile | Deploy log green; L3 subset on live URL |
| L3 — Pilot shop UAT | First shop go-live; major releases | Shop devices + printers | Completed checklist + sign-off |
| L4 — Regression | After fixes to offline, sync, receipts, payments | Same as L3 | Re-run affected checklist sections only |

## 5. Entry criteria (start validation)

Validation may begin when:

- Build succeeds — prisma generate, migrations applied, next build completes (see Vercel build logs).

- Environment variables are set on production: DATABASE_URL, JWT_SECRET (32+ characters), auth keys.

- Release identifier is recorded (git commit hash or deployment URL).

- Test devices are available (same models staff will use).

- Validator has access to the validation checklist (printed or PDF).

## 6. Exit criteria (approve release / go-live)

Go-live is approved when all of the following are true:

- No open Critical or High defects (see Section 8).

- Validation checklist — all Must pass items (Section 7) marked Pass or justified N/A.

- Offline path verified on production URL — sign in online → cache data → complete at least one sale offline → sync when online.

- Owner sign-off on checklist (Section 4 of checklist).

- SOP and training delivered or scheduled for staff.

## 7. Must-pass requirements (traceability)

These map to checklist sections. All are required for L3 pilot sign-off.

| ID | Requirement | Checklist section |
| --- | --- | --- |
| MP-01 | Secure sign-in and session on production | A |
| MP-02 | Product CRUD and stock adjust | B |
| MP-03 | Sale checkout and stock deduction | D |
| MP-04 | Return linked to original sale | E |
| MP-05 | Offline sale queues and syncs | G |
| MP-06 | Receipt print (58mm settings documented) | D, I |
| MP-07 | Day close save while online | H |
| MP-08 | Credit book payment reduces balance | F |

Optional but recommended: barcode/labels (C), analytics (not in checklist — add if needed).

## 8. Defect classification and handling

| Severity | Definition | Action |
| --- | --- | --- |
| Critical | Cannot sell, data loss, wrong totals, security breach | Block release; fix before go-live |
| High | Offline/sync broken on production; cannot print receipts | Block release unless workaround documented |
| Medium | UI issues, non-blocking errors, partial offline | Fix in next release; document workaround |
| Low | Cosmetic, copy, nice-to-have | Backlog |

Defect log (copy per issue):

| ID | Date | Severity | Summary | Steps to reproduce | Expected | Actual | Status | Fix version |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEF-001 |  |  |  |  |  |  | Open / Fixed |  |

## 9. Validation procedure (step-by-step)

### Phase A — Preparation (30–60 min)

- Record deployment URL, date, commit/build ID.

- Confirm Neon/database awake; login works on production.

- Clear old service worker if testing offline after a deploy (Application → Service Workers → Unregister).

- Configure 58mm print defaults on test printer (checklist Section 2).

- Assign tester names on checklist cover sheet.

### Phase B — Online functional tests (2–3 hours)

- Execute checklist sections A → I while online.

- Capture screenshots for any Fail.

- Log defects in Section 8 table.

### Phase C — Offline and sync tests (1–2 hours)

- While online: open Sell, Products, History (warms cache).

- Enable airplane mode or DevTools → Offline.

- Execute G1–G3 and complete a sale (receipt should show; no generic “StockEasy is offline” full-page replace during checkout).

- Restore network; verify sync (G2), resolve conflicts if any (G4).

### Phase D — Production vs localhost parity

| Check | Localhost | Production |
| --- | --- | --- |
| Login OTP |  |  |
| Sell + receipt |  |  |
| Offline sale | N/A (SW often disabled in dev) | Required |
| PWA install prompt | N/A | Optional |

Document any intentional differences in release notes.

### Phase E — Review and sign-off

- Review defect log; retest fixes.

- Complete checklist sign-off (owner, tester, date).

- Store completed checklist (PDF/scan) with deployment record.

## 10. Evidence to retain

Keep for each validated release:

- Completed validation-checklist.md (PDF or scan)

- Defect log (if any)

- Deployment URL and build/commit ID

- List of known limitations (from checklist Section 5)

- Training completion sheet (from training-guide-v1.md)

## 11. Re-validation triggers

Full L3 validation is required when:

- Offline sync, service worker, or IndexedDB logic changes

- Checkout, receipts, payments, or day-close logic changes

- Database schema migrations affecting sales or inventory

- Auth/session or multi-tenant isolation changes

Partial re-validation (affected checklist sections only) is enough for:

- UI-only changes

- Copy/branding

- Non-critical bug fixes with no data-path change

## 12. Approval record

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Validator / tester |  |  |  |
| Developer / maintainer |  |  |  |
| Product owner / shop owner |  |  |  |

Release approved for go-live: Yes / No

Deployment URL / version: _______________________________________________

Notes / waivers: _______________________________________________

## Document history

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 |  |  | Initial protocol |